P12-Personal Cybersecurity Risk Scanner

BeSecured

Project Charter

Project Manager:Mohammedreda el aroui

Date:07/04/2026

Version: 2

Version History

| ID | Changes | Date Created | Author |
| --- | --- | --- | --- |
| 1 |  | 02/04/2026 | Mohammedreda el aroui |
| 2 | Project Objectives | 07/04/2026 | Mohammedreda el aroui |

Table of Contents

Background	4

Project Objectives	5

Business Need and Business Benefits	5

Project Scope	6

In Scope	6

Out of Scope	6

Flexibility Matrix	6

Deliverables and Target Schedule	6

Success Criteria	7

Initial Assumptions and Constraints	8

Initial Risks and Issues	9

Team and Communication	10

Stakeholders, Roles, and Responsibilities	10

Project Organization Structure	10

Initial Communication Plan	10

Project Authority	11

Signatures	13

Background

With the increasing number of cyber threats, individuals and small organizations are often exposed to security risks without being aware of it.

Most users lack the tools and knowledge to evaluate their cybersecurity posture.

Thus, why we chose this project, to provide a simple and accessible solution that helps users identify vulnerabilities and improve their security.

Project Objectives

The objective of this project is to design and develop a user-friendly cybersecurity risk scanner tailored for individuals and small organizations with limited technical expertise. The system will aim to:

- Provide a simple and automated way to assess a user’s cybersecurity posture

- Identify common security weaknesses through safe and non-intrusive system checks

- Translate technical findings into clear, understandable insights for non-expert users

- Generate a reliable and interpretable cybersecurity risk score based on detected issues

- Offer practical, prioritized recommendations that users can easily implement

- Ensure the solution remains lightweight, accessible, and respectful of user privacy and system limitations

The project focuses not only on detection, but also on awareness and education, helping users understand their risks and take meaningful actions to improve their security.

Business Need and Business Benefits

This project addresses the need for an accessible cybersecurity tool for non-experts.

Benefits include:

- Increased cybersecurity awareness

- Reduced exposure to common attacks

- Affordable and simple risk assessment

- Improved user security practices

- Potential development into a SaaS product

Project Scope

In Scope

The project begins with a user who has little to no knowledge about cybersecurity but wants to understand whether their system is safe. When the user launches the application, the system performs a series of basic and non-intrusive checks on their environment, such as identifying weak configurations or potential vulnerabilities.

As the scan progresses, the system quietly analyzes the collected information and evaluates the overall security posture of the user. Instead of overwhelming the user with technical details, the application translates the findings into a simple cybersecurity risk score that reflects their level of exposure.

Once the analysis is complete, the user is presented with a clear and intuitive dashboard. This dashboard highlights the most important issues and explains them in a way that is easy to understand. For each identified risk, the system provides actionable recommendations, guiding the user step by step on how to improve their security.

The project intentionally avoids complex or intrusive features such as advanced penetration testing or real-time monitoring. Instead, it focuses on delivering a simple, educational, and accessible experience that empowers users to take control of their cybersecurity without requiring expert knowledge.

Future improvements may include intelligent assistance to further simplify explanations, but the primary goal remains clarity, usability, and practical impact.

Out of Scope

The following elements are explicitly excluded from this project to maintain feasibility within time and resource constraints:

- Advanced penetration testing techniques (e.g., exploitation, privilege escalation, or attack simulations)

- Continuous or real-time monitoring of user systems

- Enterprise-grade security management features (e.g., SIEM integration, large-scale infrastructure support)

- Automated threat response or remediation actions that modify system configurations without user approval

- Deep network scanning beyond basic and safe checks

- Storage or transmission of sensitive personal data outside the user’s local environment

- Full AI-driven security analysis (limited to optional explanation support if time allows)

These exclusions ensure that the project remains focused on delivering a lightweight, safe, and user-friendly cybersecurity awareness tool rather than a complex professional security solution.

Flexibility Matrix

|  | Most Flexible | Moderately Flexible | Least Flexible |
| --- | --- | --- | --- |
| Scope |  | x |  |
| Schedule |  |  | x |
| Cost | x |  |  |

Deliverables and Target Schedule

| Deliverable Description | Target Due Date |
| --- | --- |
| Project charter | Week 1 |
| Project Planning | Week 2 |
| System Design | Week 3 |
| Scanner Developement | Week 5 |
| Risk ENgine | Week 6 |
| Dashboard/Report | Week 7 |
| AI integration | Week 8 |
| Testing | Week 9 |
| Final Presentation | Week 10 |

Success Criteria

The project will be considered successful if the following criteria are met:

- The application executes all core features without critical errors in at least 95% of test runs

- The system successfully generates a cybersecurity risk score for 100% of valid scans

- At least 80% of identified vulnerabilities are correctly detected in predefined test scenarios

- Recommendations are rated as “clear and useful” by at least 80% of test users

- The user interface allows a new user to complete a scan without assistance in under 5 minutes

- All planned deliverables are completed within the defined 10-week schedule

- Team members actively contribute, with at least 90% task completion rate per sprint

Initial Assumptions and Constraints

| ID | Type | Description |
| --- | --- | --- |
| 1 | A | Users will allow System scanning |
| 2 | A | Basic system data is accessible |
| 3 | C | Limited project duration |
| 4 | C | Limited technical resources |
| 5 | C | Legal restrictions on scanning |

Initial Risks and Issues

| ID | Type | Description | Owner | Importance |
| --- | --- | --- | --- | --- |
| 1 | R | Difficulty accessing system data | Devs | 4 |
| 2 | R | False positives in detection | Devs | 3 |
| 3 | R | Performance issues | Devs | 3 |
| 4 | R | Data privacy concerns | SM | 5 |
| 5 | I | Lack of experience in cybersecurity | Team | 3 |

  If access to system data is restricted, then the scanner will fall back to limited checks and notify the user about reduced accuracy

  If the system produces false positives, then a validation layer will be added to cross-check results before displaying them

  If performance issues occur during scanning, then optimization techniques or scan limitations will be applied to ensure acceptable response time

  If users are concerned about data privacy, then the application will clearly communicate that no sensitive data is stored or transmitted

  If the team lacks cybersecurity expertise, then additional research, documentation, and instructor feedback will be integrated into the development process

  If the project timeline becomes constrained, then lower-priority features (e.g., AI integration) will be postponed to ensure delivery of core functionality

Team and Communication

Stakeholders, Roles, and Responsibilities (add names)

| Stakeholder | Name | Role | Impact | Influence | Needs | Responsibilities |
| --- | --- | --- | --- | --- | --- | --- |
| Sponsor | Mohamed aazi | Provides guidance | High | High | Project Succes | Validate Project |
| Product OWner | Mohammedreda el aroui | Manages Github | high | medium | Functional Product | Validate Features |
| Scrum Master | DAHY abdelrahman | Manages Planning | High | medium | Organization | Plan & Tract project |
| Devs | Sidi Hamadi/ Philémon Vittet | Build System | High | Low | Clear Tasks | Implement features |

Project Organization Structure

| Role | Resources Needed (Type or Name) |
| --- | --- |
| Steering committee | Sponsor |
| Core team | PO,SM,Devs |
| Extended team | Instructor |

Initial Communication Plan

| Communication | Description | Frequency | Format | Recipients |
| --- | --- | --- | --- | --- |
| Daily check | Progress tracking | Daily | Meeting | Team |
| Sprint review | Review results | Weekly | Meeting | Team + Sponsor |
| Status report | Project update | weekly | DOcument | Instructor |
| Issue tracking | Problem resolution | continous | ProjectLibre | Team |

Project Authority

| Title | Resources Needed (Names) |
| --- | --- |
| Sponsor: | Mohamed AAZi |
| Project manager: | Mohammedreda el aroui |
| Steering committee: | DAHY abdelrahman |
| Change control board: | Sidi Hamadi Philémon Vittet DAHY abdelrahman mohammedreda el aroui |

Signatures

Signature of sponsor

Printed name of sponsor

Date

Signature of project manager

Printed name of project manager

Date

A: assumption; C: constraint

R: risk; I: issue

5: high; 4: medium-high; 3: medium; 2: low-medium; 1: low

5: high; 4: medium–high; 3: medium; 2: low–medium; 1: low

5: high; 4: medium–high; 3: medium; 2: low–medium; 1: low